Krayden Europe / Crowe

UAT 2 Remote Testing Agenda

Week of October 19, 2026  |  Remote, asynchronous  |  CEST

| 5 TESTING DAYS Monday–Friday (Friday tentative) | 54 SCENARIOS organized by day | DAILY SUPPORT CALL 3:00–4:00 p.m. CEST |
| --- | --- | --- |

How Remote Testing Works

- Testing is asynchronous. Test whenever you have free time during the day, in the NetSuite sandbox.

- Please keep each day’s test cases to the day allocated in the schedule below.

- The test cases and instructions are in Azure DevOps (the UAT 2 query). Each scenario links to the existing RTM scenarios with the step-by-step detail.

- Scenarios will be assigned at the end of the week before testing starts, once the instructions are finalized.

- As you test, document any questions, issues, or errors, with screenshots, in the Discussion section of the work item itself.

- A 1-hour support call is held each day at 3:00 p.m. CEST to review those comments, resolve issues, and answer questions.

- Before your day, confirm you have access to Azure DevOps and NetSuite, and pull some recent examples (customers, items, vendors, orders) to test with.

Proposed Schedule

October 19, Monday | Procure-to-Pay

Purchase contracts and pricing — Purchasing

- Create a purchase contract with quantity cost breaks, including CSV import.

- Create a deviated cost record for special end-customer purchase pricing.

Purchase order — Purchasing

- Create a PO against the contract and validate the price break and minimum order quantity messages.

- Link the PO to a sales order for lot assignment.

- Approve the PO and print/email the PO PDF.

Receiving — Warehouse and Logistics

- Receive the PO with lot and expiry details (NetSuite UI for high-volume lots, WMS otherwise).

- Print the freezer label from the PO.

Vendor financials — Accounting

- Create the vendor bill from the PO or item receipt, validate three-way match variances, and enter a standalone bill for a non-stock vendor.

- Apply vendor credits, make vendor payments, and record a vendor prepayment and refund.

- Generate the Franx EFT payment file.

Intercompany — Purchasing, and Warehouse and Logistics

- Validate the intercompany PO, sales order, fulfillment, and receipt loop between Krayden entities.

Daily support call — Core project team

- 3:00–4:00 p.m. CEST: review the comments, issues, and screenshots documented on the work items, and answer open questions.

October 20, Tuesday | Order-to-Cash

Customer setup — Customer Service and Order Entry

- Confirm the customer billing account and shipping method changes requested earlier in the build are reflected.

Quote to sales order — Customer Service and Order Entry

- Create a quote with customer pricing, approve it, and send the quote PDF.

- Create the sales order from the quote, approve it, and send the order acknowledgement.

Credit hold — Accounting, and Customer Service and Order Entry

- Validate credit hold on a sales order and release it with an authorized role.

Fulfillment and shipping — Warehouse and Logistics

- Create and release the wave and pick the order in WMS.

- Pack and ship the order. ShipHawk-supported ship methods will be covered on the ShipHawk training call (tentative); other ship methods in NetSuite.

- Print the packing slip and commercial invoice.

Invoicing and payments — Accounting

- Invoice the shipped order, email the invoice, and apply the customer payment.

- Take a customer credit card payment through Adyen.

Order Fulfillment pricing — Customer Service and Order Entry

- Update Order Fulfillment product pricing and confirm new orders and invoices use the updated prices.

Daily support call — Core project team

- 3:00–4:00 p.m. CEST: review the comments, issues, and screenshots documented on the work items, and answer open questions.

October 21, Wednesday | CGS Outsourced Manufacturing

Setup — Light Manufacturing, and Inventory Management and Planning

- Set up the CGS slit Linqtape assembly item, BOM, and BOM revision, and confirm the MOQ flag on the item record.

- Create a planning rules group and attach it to a supply plan definition.

Outsourced production — Light Manufacturing

- Create the customer sales order and review the CGS MOQ.

- Create the outsourced purchase order and outsourced work order for CGS.

- Purchase the full logs and receive them at the CGS location.

- Complete the outsourced work order (receive and build) and generate the transfer of finished goods to the Krayden Europe warehouse.

Finished goods receipt — Warehouse and Logistics

- Receive the finished-goods transfer order from CGS into the warehouse.

Billing and customer fulfillment — Accounting, and Customer Service and Order Entry

- Bill CGS for the outsourcing charge.

- Ship and invoice the original customer order from the CGS finished goods.

Daily support call — Core project team

- 3:00–4:00 p.m. CEST: review the comments, issues, and screenshots documented on the work items, and answer open questions.

October 22, Thursday | Order Fulfillment and Finance

Order Fulfillment end-to-end — Customer Service and Order Entry, Warehouse and Logistics, and Accounting

- Create the Order Fulfillment inbound purchase order and outbound sales order, then receive and fulfill them.

- Run the automated monthly Order Fulfillment invoice and the Order Fulfillment reports and tax reports.

Bank reconciliation — Accounting

- Import a bank statement file with Match Bank Data, review auto-matched lines, and manually match the rest.

- Handle unmatched bank lines (fees, interest, unidentified receipts).

General ledger and period close — Accounting

- Create standard, recurring, CSV-imported, and intercompany journal entries.

- Update exchange rates, run currency revaluation, and work through the period close checklist.

Financial reporting and tax — Accounting

- Tie AR/AP aging to the UAT transactions and run the financial statements and cash reports.

- Run the OB69 VAT and EC Sales (ICP) reports.

Daily support call — Core project team

- 3:00–4:00 p.m. CEST: review the comments, issues, and screenshots documented on the work items, and answer open questions.

October 23, Friday (tentative) | EDI and Forecasting

EDI forecast — IT and Integrations

- Test the ZenBridge Magna DELFOR forecast message (tentative, pending ZenBridge test partner availability).

Demand planning — Inventory Management and Planning

- Upload a non-EDI customer forecast, run MRP, and review order alerts.

Daily support call — Core project team

- 3:00–4:00 p.m. CEST: review the comments, issues, and screenshots documented on the work items, and answer open questions.

UAT 2 Scenario Coverage

The schedule above groups the 54 UAT 2 test scenarios. The inventory below lists them by day, using the same numbering as the work item titles in Azure DevOps.

Monday, October 19 – Procure-to-Pay

- 01 - P2P - Purchase Contract & Quantity Cost Breaks

- 02 - P2P - Create Deviated Cost Record

- 03 - P2P - Purchase Order Creation

- 04 - P2P - Link PO to SO (Lot Assignment)

- 05 - P2P - Purchase Order Approval

- 06 - P2P - Print & Email Purchase Order PDF

- 07 - Warehouse - Receive Purchase Order (Item Receipt)

- 08 - Warehouse - Print Freezer Label from PO

- 09 - R2R - Vendor Bill from Purchase Order / Item Receipt

- 10 - R2R - Three-Way Match Variances

- 11 - R2R - Standalone Vendor Bill (Non-Stock Vendor)

- 12 - R2R - Vendor Credits

- 13 - R2R - Vendor Payments

- 14 - R2R - Vendor Prepayment & Refund

- 15 - R2R - EFT Payments via Franx

- 16 - P2P - Intercompany Purchase Order, Sales Order, Fulfillment & Receipt

Tuesday, October 20 – Order-to-Cash

- 17 - O2C - Create Customer Billing Account

- 18 - O2C - Quote Creation, Approval & PDF

- 19 - O2C - Sales Order from Quote, Approval & Acknowledgement

- 20 - O2C - Credit Hold & Release

- 21 - Warehouse - Wave Creation, Release & Pick

- 22 - Fulfillment - Pack & Ship via ShipHawk (Training Call)

- 23 - R2R - Invoice from Sales Order & Email Invoice

- 24 - R2R - Apply Customer Payments

- 25 - O2C - Customer Credit Card Payment (Adyen)

- 26 - O2C - Updates to Product Order Fulfillment Pricing

Wednesday, October 21 – CGS Outsourced Manufacturing

- 27 - MFG - CGS: Assembly Item, BOM & BOM Revision Setup

- 28 - MFG - Create Planning Rule Group

- 29 - MFG - Process Outsource Mfg (CGS): Sales Order & MOQ Check

- 30 - MFG - CGS: Create Outsourced Purchase Order

- 31 - MFG - CGS: Create Outsourced Work Order

- 32 - MFG - CGS: Purchase Full Logs (MOQ) & Receive at CGS

- 33 - MFG - CGS: Complete Outsourced Work Order (Receive & Build)

- 34 - MFG - CGS: Transfer Finished Goods to KE Warehouse

- 35 - Warehouse - CGS: Receive Finished Goods Transfer Order

- 36 - R2R - CGS: Bill Outsourcing Charge

- 37 - O2C - CGS: Ship & Invoice Customer Order

Thursday, October 22 – Order Fulfillment and Finance

- 38 - Order Fulfillment E2E - Order Creation

- 39 - Order Fulfillment E2E - Receiving & Fulfillment

- 40 - Order Fulfillment E2E - Invoicing

- 41 - Order Fulfillment E2E - Reporting

- 42 - R2R - Import Bank Data (Match Bank Data)

- 43 - R2R - Auto & Manual Bank Matching

- 44 - R2R - Bank Reconciliation Exceptions

- 45 - R2R - Journal Entries & Recurring Journal Entries

- 46 - R2R - Import Journal Entries via CSV

- 47 - R2R - Intercompany Journal Entries

- 48 - R2R - Currency Exchange Rates & Revaluation

- 49 - R2R - Period Close Checklist

- 50 - R2R - AR/AP Aging & Open Items Tie-Out

- 51 - R2R - Financial Statements & Cash Reports

- 52 - R2R - VAT Reports (OB69 & ICP)

Friday, October 23 (tentative) – EDI and Forecasting

- 53 - EDI - ZenBridge: Magna DELFOR Forecast Testing (Tentative)

- 54 - MFG - Upload Non-EDI Customer Forecast & Run MRP